Claude Code Handoff v2

Open-source · Authenticity-first · Power-user · Multi-tenant

Updated for new positioning. Validated April 2026. Ready for VS Code + Claude Code.

# 0. What changed from v1

This handoff replaces the earlier version. The technical architecture is mostly intact — multi-tenant from day 1, Trigger.dev v3, Supabase with RLS, the full sprint structure. What changed:

- Repo is OPEN-SOURCE from day 1 (AGPL-3.0). New work in Sprint 01 to set up licensing, CLA, public repo

- New package: packages/voice (the Authenticity Engine — voice profiles, anti-slop guards, source fidelity)

- Public REST API + MCP server move from Phase 2 to Phase 1 (S04 and S11)

- New package: packages/hosted-features for proprietary hosted-only features

- BYO-key infrastructure added in Phase 2 (S17) — power users supply their own AI keys

- Distribution work formalized as 5–10 hrs/week alongside the build, every week, all 14 months

- CLAUDE.md expanded with six product principles and OSS rules

- Three audiences supported (creators primary; SMBs and faith communities secondary) via tenant templates

# 1. The core thesis (read this before anything else)

This is not a Blotato clone. It's a head-on competitor with a sharp differentiation strategy that compounds across three vectors:

- Open-source core (AGPL-3.0) creates a community moat that incumbents can't fork-and-ship

- Authenticity Engine (voice preservation + anti-slop) is a contrarian product position that aligns with the Autonomy Gap brand

- API + MCP-first design serves technical creators who care about automation depth — an underserved segment

What makes this work: the three vectors reinforce. Open-source signals trust to authenticity-minded users. Authenticity Engine gives technical users a tangible reason to choose this. Power-user features keep the most valuable customers from churning to credit-meter tools.

What kills this: trying to compete with Blotato on volume, output speed, or 'one click to a week of content.' If a feature would violate the six principles in CLAUDE.md, do not ship it.

# 2. Validation summary

| Item | Verified state (Apr 2026) | Action in plan |
| --- | --- | --- |
| X/Twitter API | Pay-per-use only for new signups; ~$50–150/mo for publish-heavy use | X credit tracker built in S10 |
| TikTok Content Posting API | Audit 2–4 wks per round; multiple rounds typical | Inbox fallback for launch |
| Trigger.dev v3 | v3 mature, Bun workers, no serverless timeout | Locked in |
| Meta App Review (FB+IG) | 3–8 wks | Submit S11 |
| Supabase + pgvector | Available; vector search mature | Locked in for voice profiles |
| AGPL-3.0 strategy | Proven model (GitLab, Cal.com, Plausible) | Repo public from S01 |
| MCP server adoption | Rising fast among Claude/Cursor users | Ship in S11 (P1, not P2) |

# 3. Repository structure

Use a Turborepo monorepo. Public from day 1. Note the LICENSE column — every file gets the right header, CI gates this.

| Path | Contents | License |
| --- | --- | --- |
| apps/web | Next.js 15 — UI, API routes, OAuth callbacks | AGPL-3.0 |
| apps/jobs | Trigger.dev v3 task definitions | AGPL-3.0 |
| apps/media-worker | Modal Python service (FFmpeg, yt-dlp, Whisper) | AGPL-3.0 |
| packages/db | Schema, migrations, RLS, generated types | AGPL-3.0 |
| packages/adapters | Per-platform adapters (twitter, linkedin, ...) | AGPL-3.0 |
| packages/ai | Claude/OpenAI/Replicate clients, model router | AGPL-3.0 |
| packages/voice | Authenticity Engine (voice profiles, anti-slop) | AGPL-3.0 |
| packages/shared | Shared types, zod, error classes | AGPL-3.0 |
| packages/ui | shadcn components | AGPL-3.0 |
| packages/n8n-node | n8n community node | MIT |
| packages/make-module | Make.com app module | MIT |
| packages/hosted-features | Approval workflows, agency, white-label | PROPRIETARY |
| docs/specs | Sprint specs (one .md per sprint) | AGPL-3.0 |
| docs/runbooks | Operational runbooks (human-curated) | AGPL-3.0 |
| scripts | Local dev + helper scripts | AGPL-3.0 |

Initialization: pnpm dlx create-turbo@latest [your-project-name] --package-manager pnpm

After scaffolding, manually create the directory structure. Don't let Claude Code generate the entire monorepo skeleton in one shot — do it yourself so you understand it. The OSS-first nature of the repo means you should be intimately familiar with what's in it.

# 4. CLAUDE.md (v2)

CLAUDE.md is now in /mnt/user-data/outputs/CLAUDE.md as a standalone file. Drop it verbatim at your repo root. Major additions vs v1:

- Six product principles section — every decision goes through these

- Open-source rules — license boundaries, header requirements

- Authenticity Engine rules — voice profile behavior, anti-slop guards as suggestions not silent rewrites

- New 'When stuck' triggers around OSS / proprietary boundary and Authenticity Engine behavior

- Definition of done now includes license header check

# 5. Sprint 01 spec (v2)

SPRINT_01.md is in /mnt/user-data/outputs/SPRINT_01.md. Major additions vs v1:

- Open-source setup section: public GitHub repo, AGPL LICENSE, CLA, contributor docs

- Workspace template column on workspaces table (creator / smb / community)

- packages/hosted-features stub created for proprietary code

- License header CI check

- First build-in-public post written and shipped on Day 5

- Notes for Claude Code about NOT generating legal text

# 6. Working pattern with Claude Code

## 6.1 The four-step loop (unchanged)

- Spec → Confirm → Build → Verify. Same as before. Spec lives in SPRINT_CURRENT.md. Confirm by asking Claude what it'll build before writing code. Build in small chunks. Verify with tests + spec checklist before merging.

## 6.2 New: OSS-aware prompting

With OSS in play, some prompts shift:

- License-aware: 'Add this feature to packages/voice. Include the AGPL header. Do not touch packages/hosted-features.'

- Public-aware: 'Remember the repo is public. Don't reference any internal systems by name. No customer data in tests.'

- Boundary-aware: 'This is a hosted-only feature. Implement in packages/hosted-features. Do not import from packages/hosted-features anywhere in OSS code.'

## 6.3 What's NEW that you should never delegate

v1 list still applies. Additions for v2:

- LICENSE file content — use canonical AGPL-3.0 from gnu.org; never let Claude generate license text

- CLA wording — start from Apache 2.0 CLA; you approve final wording

- Product name — brand decision; you make it

- Build-in-public posts — your authentic voice; Claude can suggest but you write and post

- Customer interview decisions — who to talk to, what to ask, what to learn

- OSS / proprietary boundary calls — when in doubt, you decide

# 7. Handoff sequence (do these in order)

| Step | Who | What |
| --- | --- | --- |
| 1 | You | Read build_plan_v2.docx end-to-end (1 hour). It's the source of truth |
| 2 | You | Pick the product name. Don't let Claude Code pick it. This is a brand decision |
| 3 | You | Set up external accounts (section 8 of original handoff still applies) |
| 4 | You | Create public GitHub repo with the chosen name. Add LICENSE (AGPL-3.0 from gnu.org) |
| 5 | You | Drop CLAUDE.md (v2) at repo root. Drop SPRINT_01.md and copy as SPRINT_CURRENT.md |
| 6 | You | Configure CLA Assistant on the repo (free GitHub app) |
| 7 | You | Open Claude Code in VS Code. First prompt: 'Read CLAUDE.md and docs/specs/SPRINT_CURRENT.md. Tell me what you'll build, what you won't touch, and any clarifying questions.' |
| 8 | Claude Code | Confirms understanding; you answer clarifying questions |
| 9 | Claude Code | Implements Sprint 01 in small chunks; you review each PR |
| 10 | You | End of S01: write the first build-in-public post. Day 1 of distribution work |

# 8. First-week schedule (v2)

Updated to include OSS setup work and the first build-in-public post:

| Day | Activity | Time |
| --- | --- | --- |
| Mon | Build foundation (you scaffold; no Claude Code yet) | 5 hrs |
| Tue | First Claude Code session — schema + migrations | 4 hrs build, 1 hr review |
| Wed | Auth + sign-up flow + RLS test suite | 5 hrs |
| Thu | Stripe webhook + monitoring + staging deploy | 4 hrs |
| Fri | Polish + first build-in-public post | 3 hrs build, 1 hr writing |
| Sat | Customer interview prep (target list of 10 creators to talk to in S02) | 2 hrs |
| Sun | Day off. Protect this. 27 sprints to go | 0 hrs |

# 9. Build-in-public — the first post

Friday of Week 1 you write your first public post. This isn't a marketing exercise; it's the start of a 14-month rhythm. Suggested template (write in your own voice, this is just structure):

Day 1 of building [name]. It's an open-source content engine for technical creators who don't want their voice to disappear into AI slop. AGPL core, hosted product for non-technical users. The repo is public from today. Here's what's in it: [link]. Why open source: [your honest reason]. What I'm afraid of: [be honest]. Updates every Friday.

Reasons this works:

- It's authentic — you're a builder, not a marketing department

- It commits you publicly to the rhythm — pressure that helps over 14 months

- It signals to creator/dev audiences who care about authenticity

- It shows the repo from day 1 — proof, not promise

# 10. Closing

This is the version of the plan I'd build if I were in your position. The technical architecture is sound. The differentiation strategy is sharper than the original Phase 1 doc. The open-source decision adds risk (slower revenue ramp) and creates a real moat (community trust, harder for incumbents to copy).

Three things to internalize before you start typing:

- CLAUDE.md is your contract with Claude Code. Refine when patterns repeat.

- Sprint specs are your contract with yourself. Out-of-Scope is sacred.

- Distribution is your contract with the strategy. Skip a week and you're rebuilding the wedge.

Last word: the deliverables for this handoff are build_plan_v2.docx (the master plan), CLAUDE.md, and SPRINT_01.md. Print them, keep them by the keyboard, and ship.